# BenWo - Flutter Development Document

AI-powered Self-Exploration and Goal Achievement App

Based on Anthropic "Effective harnesses for long-running agents" architecture

# 1. Project Overview

BenWo is an AI-powered self-exploration and goal achievement application. Through 4-step guided Onboarding, it helps users complete self-awareness, set big goals, and intelligently split goals into daily To-Dos.

Core Philosophy: Small steps, fast iteration. Complete one task at a time, test thoroughly, then commit. Ensure clean, mergeable code at the end of each context window.

# 2. Final Goal

Create a complete Flutter project framework at:

E:\ai home\realme\auto-coding-agent-flutter

Containing the following files:

| File | Description |
| --- | --- |
| CLAUDE.md | Agent workflow instructions |
| task.json | 30 development tasks |
| architecture.md | Flutter MVVM + Riverpod architecture |
| progress.txt | Progress tracking template |
| init.sh | Flutter environment initialization script |
| run-automation.sh | Automation loop script |
| README.md | Usage instructions |
| .gitignore | Git configuration |

# 3. User Requirements (Confirmed)

| Category | Decision |
| --- | --- |
| Platform | Android only (iOS later) |
| Language | Chinese |
| Login | Email + password |
| State Management | Riverpod |
| Local Database | Isar |
| Cloud Sync | Firebase (Phase 2, not MVP) |
| AI Service | MinMax API (Token Plan, China version) |
| Push Notifications | Local notifications (flutter_local_notifications) |
| Color System | MD3 HCT + Morandi blue-green (#7FA99B) + warm orange (#E8A87C) |
| Icons | Tabler Icons (hand-drawn style) |
| Background | Static gradient (follows theme color) |
| Font | System default |

# 4. BenWo App Features

## MVP Features

Email + password registration/login

4-step Onboarding (AI-guided, dynamic questions)

User profiling (MBTI, communication style, motivation sensitivity, best work time, stress response, social preference)

Big goal creation (AI-guided, user confirms)

Big goal to daily To-Do splitting (AI generates, user confirms/adjusts)

Daily To-Do list (AI-generated + user-created, color-coded by goal)

AI weight adjustment (proportion, quantity, difficulty, time)

Calendar views (Day/Week/Month, drag-to-reschedule)

To-Do completion (user-created: click to complete; AI-generated: confirm questions first)

Completed To-Do archived in calendar (gray, in history)

Goal completion detection (auto-mark when all To-Dos done, green card + pop animation)

Local push notifications (AI-scheduled, To-Do reminders + encouragement)

Settings page

## NOT in MVP

X AI chat/dialogue

X Dark mode

X Cloud sync

X Community features

# 5. Tech Stack

| Layer | Technology |
| --- | --- |
| Framework | Flutter 3.x + Dart |
| State Management | flutter_riverpod + riverpod_annotation |
| Routing | go_router |
| Network | dio |
| Local Storage | isar + shared_preferences |
| DI | get_it + riverpod |
| Push Notifications | flutter_local_notifications |
| AI Service | MinMax API (Token Plan) |
| i18n | flutter_localizations + intl |
| Icons | tabler_icons |

# 6. Project Directory Structure

hello-flutter/
├── lib/
│   ├── main.dart                    # App entry point
│   ├── app.dart                     # Root component
│   ├── core/                        # Core layer
│   │   ├── constants/               # Constants
│   │   │   ├── app_constants.dart
│   │   │   ├── storage_keys.dart
│   │   │   └── api_constants.dart
│   │   ├── theme/                   # Theme
│   │   │   ├── app_theme.dart
│   │   │   ├── app_colors.dart     # Morandi blue-green + warm orange
│   │   │   └── app_text_styles.dart
│   │   ├── utils/                   # Utilities
│   │   ├── error/                   # Error handling
│   │   └── di/                      # Dependency injection
│   ├── data/                        # Data layer
│   │   ├── datasources/            # Data sources
│   │   ├── models/                 # Data models (Isar Collections)
│   │   └── repositories/           # Repository implementations
│   ├── domain/                      # Domain layer
│   │   ├── entities/               # Entities
│   │   └── repositories/           # Repository interfaces
│   ├── application/                 # Application layer (Riverpod Notifiers)
│   │   ├── auth/
│   │   ├── onboarding/
│   │   ├── goal/
│   │   ├── todo/
│   │   ├── profile/
│   │   └── settings/
│   ├── presentation/                # Presentation layer
│   │   ├── pages/
│   │   └── widgets/
│   ├── shared/                      # Shared widgets
│   └── routes/                      # Route configuration
└── test/                           # Test directory

# 7. Development Tasks (30 Tasks)

| ID | Title | Category | Status |
| --- | --- | --- | --- |
| 1 | Project Basic Configuration | infrastructure | pending |
| 2 | App Entry and Router Configuration | infrastructure | pending |
| 3 | Dependency Injection Configuration | infrastructure | pending |
| 4 | Data Model Definition | infrastructure | pending |
| 5 | Local Database Configuration | infrastructure | pending |
| 6 | Login Page | ui | pending |
| 7 | Register Page | ui | pending |
| 8 | User Auth State Management | business | pending |
| 9 | Onboarding Step 1 - Who Am I | ui | pending |
| 10 | Onboarding Step 2 - My Current Status | ui | pending |
| 11 | Onboarding Step 3 - What I Want | ui | pending |
| 12 | Onboarding Step 4 - AI Confirmation | ui | pending |
| 13 | Home Page - Today To-Do | ui | pending |
| 14 | To-Do Add Feature | ui | pending |
| 15 | To-Do Edit and Complete | ui | pending |
| 16 | Big Goal Create Page | ui | pending |
| 17 | Big Goal List and Detail | ui | pending |
| 18 | AI Goal Splitting | business | pending |
| 19 | Goal Completion Detection and Animation | business | pending |
| 20 | Calendar View - Day View | ui | pending |
| 21 | Calendar View - Week and Month View | ui | pending |
| 22 | Calendar Drag Feature | ui | pending |
| 23 | Completed To-Do History | ui | pending |
| 24 | User Profile Multi-Dimensions | business | pending |
| 25 | Local Push Notifications | business | pending |
| 26 | Settings Page | ui | pending |
| 27 | MinMax API Interface Reserved | infrastructure | pending |
| 28 | Error Handling | infrastructure | pending |
| 29 | Loading and Empty States | ui | pending |
| 30 | Final Testing and Optimization | infrastructure | pending |

# 8. Task Dependencies

Infrastructure (Task 1-5)
    |
    v
Auth (Task 6-8)
    |
    v
Onboarding (Task 9-12)
    |
    v
Home and To-Do (Task 13-15)
    |
    v
Big Goals (Task 16-19)
    |
    v
Calendar (Task 20-23)
    |
    v
User Profile and Push (Task 24-26)
    |
    v
Final (Task 27-30)

# 9. Created Files Summary

## 9.1 CLAUDE.md

Flutter Agent workflow instructions, including:

MANDATORY: Agent Workflow (7 steps)

Step 1: ./init.sh initialize environment

Step 2: Read progress.txt + git log + task.json

Step 3: Select next task with passes: false

Step 4: Implement the task

Step 5: Test (flutter analyze + build)

Step 6: Update progress.txt

Step 7: git commit

Blocking handling rules

Project structure description

Flutter best practices

Android/iOS notes

## 9.2 task.json

30 BenWo-specific tasks, including:

id: unique identifier

title: task title

category: classification (infrastructure/ui/business)

description: task description

steps: specific implementation steps

passes: pass status (false = pending, true = completed)

## 9.3 architecture.md

BenWo architecture design document, including:

System architecture diagram (3 layers: Presentation/Domain/Data)

Project directory structure

Riverpod architecture details + AuthNotifier template

Repository pattern + interface definitions

Dependency injection configuration (GetIt + Riverpod)

Router configuration (go_router)

Data models (Isar Collections)

MinMax API client (reserved)

Color system (BenWoColors)

Build and deployment instructions

## 9.4 progress.txt

Progress tracking template, including:

New entry template

Example entry

Session start protocol

30 task status table

Task dependency diagram

Tech decisions log

## 9.5 Other Files

init.sh: Flutter environment initialization script (flutter pub get + flutter doctor)

run-automation.sh: Automation loop script (dangerously-skip-permissions mode)

README.md: Usage instructions document

.gitignore: Git ignore configuration

# 10. Next Steps

Framework configuration is complete. Next steps:

1. Initialize Flutter project: run flutter create hello-flutter

2. Or let Claude Code start implementing tasks from task.json

3. Follow task dependency order for development

4. Update progress.txt and task.json after each task completion

5. After all tasks complete, do final testing and optimization

# 11. References

Anthropic: Effective harnesses for long-running agents

https://www.anthropic.com/engineering/effective-harnesses-for-long-running-agents

auto-coding-agent-demo (GitHub)

https://github.com/SamuelQZQ/auto-coding-agent-demo

Flutter Documentation

https://flutter.dev/docs

Riverpod

https://riverpod.dev/

go_router

https://gorouter.dev/

Isar

https://isar.dev/

MinMax API

https://www.minimax.chat/